Minutes for SOFA Public Hearing

City of Exira

August 8, 2022:  7:30 P.M.

A public hearing was held during the regular City Council Meeting on August 8, 2022 at __7:30____ P.M..  The notice of the public hearing was published in the Audubon County Advocate Journal on July 29, 2022.  A representative from Region XII Council of Governments, as grant administrator, provided a report on the status of the overall program.  Exira received $254,000 of CDBG funds to provide exterior rehabilitation assistance to six homeowners at or below 80% of the county AMI.    An amendment was requested and approved by IEDA to extend the project timeline to 12/31/2022.  The program assistance is in the form of a 5-year forgivable loan and targets exterior housing sustainability issues.  Qualified homeowners throughout the city limits are eligible for consideration.  Construction is complete on the first two projects, construction is approximately 75% complete on two projects and the last two projects have received bids and will sign contracts in the near future.  All projects will be complete by the project completion date of 12/31/2022.  Expenditures to date include $99,157.00 in rehabilitation, $17,392.00 in technical services and $9,350.00 in administrative fees equaling 50% of the total CDBG funds.  100% of the funds spent benefit LMI households.

It was noted that the public has reasonable access to all local meetings, project records and other information relating to the use of these CDBG funds at either Exira City Hall or at the Region XII Council of Government building.

No comments were received.

# The Public Hearing was closed at __7:40__ PM.

Signed:

# Mike Huegerich, Mayor

Attested:

Lexi Christensen, City Clerk